[INVESTMENT NAME]
INVESTMENT MANAGEMENT PLAN

- Document Purpose

The purpose of the Investment Management Plan is to document plans for implementing the project from contract award to final acceptance and use by the end users. This includes identifying primary deliverables, milestones, stakeholders, risk management, and change management activities.

- Implementation Overview

Please refer to AMS Policy section 2.6 Solution Implementation for more information

Describe the overall implementation approach and identify when implementation will be complete. A clear line of sight should be established from the objectives identified in the Scaled Business Case to the deliverables and milestones identified in this artifact.

Describe overall implementation plan and describe when implementation will be complete.

Examples: - Implementation plan – Agile approach; develop multiple phases, user groups, and/or functionality over time; complete [insert functionality] with [insert contractor] before transitioning to a different contractor; roll out new system in two phases over the next fiscal year, adding functionality and users in the second phase. User acceptance, communications, and training will be completed for each phase. - Implementation completion – All 10,000 end users across relevant lines of business have access to system and knowledge to use it. All high-level objectives have been met.

Identify primary deliverables associated with project objectives.

This section should identify clear deliverables related to each objective identified in the Scaled Business Case. Example: Phase I release including [insert functionality], Phase II release including [insert functionality] system documentation, training materials

- Investment Milestones

List key milestones for measuring implementation progress. Include detail on target milestone dates and criteria for determining if the milestone has been achieved. Reference project objectives and deliverables for assistance in establishing milestones and criteria.

| Milestone | Criteria | Target Date |
| --- | --- | --- |
| Example: Contract award | Selected vendor is awarded contract. | 3/1/2019 |
| Example: Communications and Change Management Plans complete | Draft, edit, and share communication plan with LOB management team for approval. Identify affected stakeholders and project team will build out a comprehensive change management plan to address risks and opportunities. | 4/1/2019 |
| Example: Union coordination complete | Appropriate union representatives have been notified and union requirements have been met. | 4/15/2019 |
| Example: Legacy system decommissioned | System being replaced has been completely retired. | 6/1/2019 |

- Stakeholder Engagement

Identify the key stakeholders that will be affected by the execution of this investment and outline approach to engage them in the process. These are the organizations, groups, and individuals who will need to receive communications and education to make the deployment of the investment successful.

| Stakeholder | Why a Stakeholder? What is their vested interest in investment? | Communications Approach | Frequency or Timeframe |
| --- | --- | --- | --- |
| e.g. – FAA Program Managers | Responsible for educating staff on new governance processes | Formal trainings and video based trainings | Quarterly |
| e.g. – Air Traffic Controllers | Develop and validate beta testing criteria | Formal trainings and video based trainings | IAW schedule and refresher as needed |
| e.g. – FAA LOB Executive Sponsors, Labor Relations, Users in general public, etc… |  |  |  |

- Risk Register

Please refer to AMS Policy section 4.13 Risk Management for more information

| List the key risks associated with the investment, its likelihood of occurring, potential impact, and mitigation plan to combat risk. Note - it may be helpful to consider OMB’s 19 categories of risk: |  |
| --- | --- |
| - Schedule - Initial costs - Lifecycle costs - Technical obsolescence - Feasibility - Reliability of systems - Dependencies and interoperability between this investment and others - Surety considerations - Risk of creating a monopoly for future procurements | - Capability of agency to manage the investment - Overall risk of investment failure - Organizational and change management - Business - Data/information - Technology - Strategic - Security - Project resources - Privacy |

| Risk | Likelihood | Impact | Mitigation Plan |
| --- | --- | --- | --- |
| e.g. – Data conversion from previous system might not automatically occur | Low, medium, or high | ATO users would be unable to test database, thereby delaying the project plan | PM will include hours for data entry for 2 FTEs in cost estimate |

- Change Management Activities

List key activities that will support investment adoption, such as development of a change management and communications plan, training strategy and approach, configuration management, and systems integration considerations.

| Activity | Activity Description |
| --- | --- |
| e.g. – Identify communications lead for activities | Meet with the BPM and the program POC to identify the communication lead for change management activities for the investment. |
| e.g. – Develop employee feedback mechanism | Provide ability for employees to provide feedback on application and training for any potential corrective actions. |
| e.g. – Develop other Change Management planning documents | Brief management team on coaching and resistance plans. Draft training strategy for stakeholders. Training plan will be developed in consultation with input from NATCA. |
| A1. |  |
| A2. |  |
| A3. |  |
| A4. |  |
| A5. |  |
| A6. |  |
| A7. |  |
| A8. |  |

- Change Management RASCI Matrix

Outline the stakeholders involved in change management activities that apply to this investment. The activities in this section should align with the previous section (e.g. – Activity A1 is the same as Activity A1 in Section 6 – Change Management Activities).

| Activity | Responsible | Accountable | Supporting | Consulted | Informed |
| --- | --- | --- | --- | --- | --- |
| e.g. – Identify communications lead for activities | AAP-100 | AAP-1 | Contractor | AAQ-1 | ACQ-1 |
| e.g. – Develop employee feedback mechanism | AJT PM | AJT Management | AIT and Contractor | NATCA | AFN, AJT, AIT |
| A1. |  |  |  |  |  |
| A2. |  |  |  |  |  |
| A3. |  |  |  |  |  |
| A4. |  |  |  |  |  |
| A5. |  |  |  |  |  |
| A6. |  |  |  |  |  |
| A7. |  |  |  |  |  |
| A8. |  |  |  |  |  |