|  | Federal Aviation Administration |
| --- | --- |
| Acquisition Program Baseline # For Program Name Approved By: ________________________________________ Date:_____________ FAA Acquisition Executive (Name, Title, Org Code) ________________________________________ Date:_____________ Chief Financial Officer (Name, Title, Org Code) ________________________________________ Date:_____________ Chief Information Officer (Name, Title, Org Code) ________________________________________ Date:_____________ Chief Operating Officer (Name, Title, Org Code) AJO-0 (ATO Program Only) For non-ATO programs Associate or Assistant Administrator The JRC Secretariat obtains the above signatures once the JRC approves the program. |  |

| Approved By: |
| --- |
|  | Date: |
| Head, Managing Organization (Name, Title, Org Code) |  |
|  | Date: |
| Head, Sponsor Organization (Name, Title, Org Code) |  |
|  | Date: |
| Director, Managing Organization (Name, Title, Org Code) |  |
|  | Date: |
| Manager, Managing Organization (Name, Title, Org Code) |  |
|  | Date: |
| Program Manager (Name, Title, Org Code) |  |

The program office will be responsible for obtaining these signatures prior to the FID.  For Air Traffic Organization programs, the head of the sponsoring organization (if different from the managing organization) must approve the Acquisition Program Baseline.

The Acquisition Program Baseline (APB) documents the cost, schedule, and performance parameters for the acquisition program. Risk to meeting these parameters are tracked and reported.

The APB is the mutual agreement between the Joint Resources Council (JRC), the managing organization, and the sponsoring organization.

The APB is jointly developed by the Program Team and the Capital Program Formulation Branch (ABP-310) of the Financial Services organization (ABA).

The APB is finalized prior to the Final Investment Decision (FID). The APB encompasses summary level cost, schedule, and performance data from key artifacts as required by the AMS ACATs, which may include the final Program Requirements Document, Business Case, and Implementation Strategy and Planning Document.

Program Description

Briefly describe the program. The overview should be a summary of the detailed program description and the scope of work included in the investment decision.

Cost

The Cost Baseline includes the total Facilities and Equipment (F&E) costs for planning, acquisition, and implementation, Activities 1 – 4 in the F&E appropriation. The total cost establishes the Baseline Cost at Completion (BCAC) for the program.  The cost baseline does not include government personnel compensation, benefits, and travel (PCB&T) also known as Activity 5 funds or the Operations (Ops) appropriation.

In the table below provide the F&E cost data from the final business case. This data must be consistent with the budget summary in the Investment Decision briefing presented to the JRC. Do not include non-baselined cost for future phases. The cost baseline should be coordinated with Investment Planning & Analysis (AFI).  Any notes or qualifiers to the cost elements in the table below can be included as needed.

| Cost Element | Example: FY23 | FY | FY | FY | FY | FY | FY | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Example: X01.01-00 | 10.0 | 10.0 | 10.0 | 10.0 | 10.0 | 10.0 | 10.0 | 70.0 |
| CIP 2 (if applicable) |  |  |  |  |  |  |  |  |
| Baseline Total |  |  |  |  |  |  |  |  |

Funding values in $M

Note(s)

Schedule

The schedule baseline consists of key schedule milestones within which the acquisition program must be accomplished. The APB milestones encompass key or critical events or milestones in the program schedule.

Schedule milestones should be selected from the Acquisition Management System (AMS) standard list of milestones as applicable.  In the event that the AMS standard list of milestones do not apply, the Program team will work with the Capital Program Formulation branch (ABP-310) to jointly consider and select the appropriate schedule milestones. ABP-310 will review and recommend milestones from the program’s implementation schedule.  Milestone completion criteria and/or notes may be added below the schedule baseline table.

| Milestone | AMS Code | Flag | Baseline Date | Duration (Months) | Note Ref |
| --- | --- | --- | --- | --- | --- |
| JRC Decision |  | First | Example: Jan-23 | 0 mons |  |
| Milestone Description |  |  |  |  | 1 |
| Milestone Description |  | Independent (I) |  |  | 2 |
| Milestone Description |  | Last | Mon-YY | # mons | 3 |

| Note Ref | Note |
| --- | --- |
| 1 |  |
| 2 |  |
| 3 |  |

Performance

The Performance baseline provides a list of the program’s key performance parameters and their associated values. These performance parameters must encompass the critical performance requirements (CPRs) contained in the Final Program Requirements document (fPRD).  The Performance Baseline may also include the quantity of systems or sites.  Any notes or qualifiers to the performance elements in the table below can be included as needed.

| CPR # | PRD # | Performance Element or Requirement | Value Type (Quantitative/ Qualitative) | Note Ref |
| --- | --- | --- | --- | --- |
| 123 | 456 | Example: Mean time between failure |  |  |
|  |  | Performance Element 2 |  |  |
|  |  | Performance Element 3 |  |  |

| Note Ref | Note |
| --- | --- |
| 1 |  |
| 2 |  |
| 3 |  |